# Mayor’s Office of Criminal Justice

**Biannual Report on Progress Towards Closing Jails on Rikers Island Local Law 192**

**Introduction**

This report, submitted by the Mayor’s Office of Criminal Justice (MOCJ) to the City Council in compliance with Local Law 192 of 2019, serves as the seventh biannual report on closing jails on Rikers Island and opening jail facilities outside Rikers Island. The report covers data from January 1st to June 30, 2023.

# 1. Trends in the jail population and the drivers of population changes, including the following:

**a. The average daily population in total and disaggregated by facility, by borough of arrest, and in the following categories: pretrial, sentenced, technical parole violation, pretrial with parole violations, and other.**

|  |  |  |  |
| --- | --- | --- | --- |
| **Chart 1. Average Daily Population (ADP) by Facility** |  |  |  |
| **Facility** | **2013** | **2023** | **% Change** |
| Anna M. Kross Center (AMKC) | 2,206 | 1,939 | -12% |
| Vernon C. Bain Center (VCBC) | 832 | 710 | -15% |
| Bellevue Hospital Prison Ward (BHPW) | 62 | 48 | -23% |
| Brooklyn Detention Complex (BKDC) | 637 | 0 | -100% |
| Elmhurst Hospital Prison Ward (EHPW) | 14 | 0 | -100% |
| Eric M. Taylor Center (EMTC) | 1,362 | 882 | -35% |
| George Motchan Detention Center (GMDC) | 1,522 | 0 | -100% |
| George R. Vierno Center (GRVC) | 974 | 826 | -15% |
| Horizon Juvenile Center | 0 | 0 | - |
| Manhattan Detention Complex (MDC) | 727 | 0 | -100% |
| North Infirmary Command (NIC) | 118 | 281 | 139% |
| Otis Bantum Correctional Center (OBCC) | 1,421 | 0 | -100% |
| Robert N. Davoren Complex (RNDC) | 976 | 844 | -13% |
| Rose M. Singer Center (RMSC) | 775 | 352 | -55% |
| West Facility (WF) | 48 | 74 | 52% |
| Central Intake (CINT) | 0 | 0 | - |
| Rose M. Singer Enhanced Supervised Housing (RESH)\* | 0 | 1 | - |
| Total ADP | 11,674 | 5,957 | -49% |

\*RESH was only in operation for the last 3 days of the reporting period

\*MOCJ analysis of DOC data. Values may vary slightly from DOC analysis.

|  |  |  |  |
| --- | --- | --- | --- |
| **Chart 2. ADP by Borough of Arrest** |  |  |  |
| **Borough** | **2013** | **2023** | **% Change** |
| MN | 3,674 | 1,836 | -50% |
| BK | 2,638 | 1,561 | -41% |
| QN | 1,932 | 1,136 | -41% |
| BX | 2,480 | 1,164 | -53% |
| SI | 290 | 237 | -18% |
| Unidentified | 661 | 22 | -97% |
| Total | 11,674 | 5,957 | -49% |

\*MOCJ analysis of DOC data. Values may vary slightly from DOC analysis.

|  |  |  |  |
| --- | --- | --- | --- |
| **Chart 3. ADP by Status Categories** |  |  |  |
| **Status Categories** | **2013** | **2023** | **% Change** |
| Pretrial Detainee | 8,032 | 5,159 | -36% |
| Pretrial Detainee with Parole Warrant | 891 | 181 | -80% |
| Sentenced | 2,038 | 608 | -70% |
| Technical Parole Violator | 592 | 6 | -99% |
| Other | 121 | 3 | -98% |
| Total | 11,674 | 5,957 | -49% |

\*MOCJ analysis of DOC data. Values may vary slightly from DOC analysis.

**b. Average and median length of stay of incarcerated individuals detained pretrial, in total and disaggregated by borough of arrest and whether there is a co-occurring parole violation.**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Chart 4. Length of Stay by Borough of Arrest for Pretrial Detainees** | | |  |  |
| **Borough** | **All Detainees** | | **Detainees w Parole Violation** | |
|  | **Average** | **Median** | **Average** | **Median** |
| BK | 61 | 9 | 447 | 389 |
| BX | 74 | 10 | 174 | 182 |
| MN | 84 | 18 | 270 | 194 |
| QN | 55 | 9 | 226 | 135 |
| SI | 67 | 14 | 255 | 242 |
| Unidentified | 73 | 11 | 110 | 118 |
| Citywide | 69 | 11 | 259 | 182 |

\*MOCJ analysis of DOC data. Values may vary slightly from DOC analysis.

**c. The number and percentage of pretrial detainees whose length of stay is longer than 30 days, 90 days, six months, and one year.**

|  |  |  |
| --- | --- | --- |
| **Chart 5. Number and Percent of Pretrial Detainees by Length of Stay over 30 Days** | | |
| **Length of Stay** | **Individuals** | **Percent** |
| 31-90 | 1,233 | 13% |
| 91-180 | 946 | 10% |
| 6 Months - 1 Year | 814 | 9% |
| > 1 Year | 293 | 3% |
| \*These groups ARE mutually exclusive |  |  |

\*\*MOCJ analysis of DOC data. Values may vary slightly from DOC analysis.

**2. The total capacity and average daily population of each correctional facility solely operated by the Department of Correction, disaggregated by facility.**

|  |  |  |
| --- | --- | --- |
| **Chart 6. Maximum Facility Capacity (MFC) and Average Daily Population (ADP) by Facility** | | |
| **Facility** | **MFC** | **ADP** |
| Anna M. Kross Center (AMKC) | 2118 | 1,939 |
| Vernon C. Bain Center (VCBC) | 750 | 710 |
| Bellevue Hospital Prison Ward (BHPW) | 0 | 48 |
| Brooklyn Detention Complex (BKDC) | 0 | 0 |
| Elmhurst Hospital Prison Ward (EHPW) | 0 | 0 |
| Eric M. Taylor Center (EMTC) | 1258 | 882 |
| George Motchan Detention Center (GMDC) | 0 | 0 |
| George R. Vierno Center (GRVC) | 749 | 826 |
| Horizon Juvenile Center | 0 | 0 |
| Manhattan Detention Complex (MDC) | 0 | 0 |
| North Infirmary Command (NIC) | 336 | 281 |
| Otis Bantum Correctional Center (OBCC) | 0 | 0 |
| Robert N. Davoren Complex (RNDC) | 1216 | 844 |
| Rose M. Singer Center (RMSC) | 910 | 352 |
| West Facility (WF) | 98 | 74 |
| Central Intake (CINT) | 0 | 0 |
| Rose M. Singer Enhanced Supervised Housing (RESH)\* | 162 | 1 |

\*RESH was only in operation for the last 3 days of the reporting period

\*MOCJ analysis of DOC data. Values may vary slightly from DOC analysis.

**3. The timeline for closure of each correctional facility located on Rikers Island, any significant changes to such timeline, and any significant actions taken by the mayor in response to such changes.**

The James A. Taylor Center (JATC) on Rikers Island was transferred to DCAS in July 2021. This was the first facility on Rikers Island to be transferred from the Department of Correction to DCAS as part of the Renewable Rikers Act. In December 2021, DOC transferred three additional parcels of land to DCAS.

Borough facilities MDC, BKDC and QDC have been vacated in preparation for demolition as part of the borough-based jail program.

# 4. The budget for closure and any significant changes to such budget.

There is no specific budget required to manage DOC facility closures. The Department redeploys existing staff to carry out all necessary tasks associated with facility closures, without a specific budget allocated for this purpose.

**5. The procurement of contracts related to closure and construction of jail facilities, including any relevant timelines.**

The City continues to make significant progress in procurement of contracts for the Borough-Based Jails (BBJ) Program. Four early works projects are ongoing – dismantlement of the existing jail facilities in Manhattan, Queens, and Brooklyn, and site preparation work in the Bronx. The City has awarded a facility Design-Builder in Brooklyn in June 2023, while facility procurements are still ongoing in the other three boroughs.

BBJ Early Works:

The Brooklyn Dismantle/Swing Space contract was awarded to NorthStar Contracting Group. The contract was registered on November 26, 2021, and NorthStar received a Notice to Proceed (NTP) on December 20, 2021. Dismantlement is ongoing through Fall 2023.

The Queens Dismantle/Swing Space contract was awarded to Hunter Roberts Construction Group, LLC. The contract was registered on December 21, 2021, and Hunter Roberts received a Notice to Proceed (NTP) on December 27, 2021. Dismantlement is ongoing through Fall 2023.

The Manhattan Dismantle/Swing Space contract was awarded to Gramercy Group Inc. The contract was registered on December 22, 2021, and Gramercy received a Notice to Proceed (NTP) on December 27, 2021. Dismantlement is ongoing through Fall 2024.

The Bronx Site Preparation contract was awarded to Yonkers Contracting Company Inc. The contract was registered on December 21, 2021, and Yonkers received a Notice to Proceed (NTP) on December 27, 2021. Site preparation is ongoing. In summer 2023, the City has asked Yonkers to continue with full rock removal on site in preparation for the future Facility construction. Rock removal is projected for approximately 8 months – between summer 2023 and early 2024.

BBJ Facilities:

The Brooklyn Facility contract was awarded to Tutor Perini Corporation (TPC). The contract was registered on June 6, 2023, and Tutor Perini Corporation received a Notice to Proceed (NTP) on June 29, 2023. Currently, design work is underway. Substantial completion is projected for Spring 2029.

An RFP for the Queens BBJ Facility was issued to the Leon D. DeMatteis Construction Corp in summer 2022. Currently, procurement is ongoing, with the project due to get underway in 2024.

An RFP for the Bronx BBJ Facility was issued in the summer of 2022 to Transformative Reform Group, LLC, led by SLSCO and Sciame Construction; and to Cauldwell Wingate 2022 Company, LLC. Currently, procurement is ongoing, with the project due to get underway in 2024.

The Manhattan Facility RFP was issued on December 24, 2021. In response to construction industry feedback and following the easing of the Covid pandemic, the City will re-issue a new Request for Qualifications (RFQ) in September 2023, followed by a Request for Proposals (RFP) to short-listed vendors in early-2024. The shortlisted teams will each receive the confidential Request for Proposals (RFP) for which they must develop a proposal that will undergo a best value evaluation.

**6. A general overview of the design and construction of new jail facilities and any related information regarding the timelines for the construction of new facilities.**

Please see response to Question #5 above.

# 7. Populations relocated as a result of new facility construction.

As of August 2022, populations in MDC, BKDC and QDC have been relocated to facilities on Rikers Island and/or VCBC.

# 8. The progress of implementing an electronic management system for individuals in custody.

A new electronic management system has been selected and is in the procurement phase at this time.

**9. Staff plans, by facility, including but not limited to the following information for the reporting period: the number of uniform and civilian staff hired, the number of uniform and civilian staff terminated, and the number of uniform and civilian staff who left the department for reasons other than termination.**

From January 1, 2023, through June 30, 2023, the Department hired 172 civilian staff members and 99 members of uniform staff.

During this period, 10 civilian staff members were terminated, and 109 civilian staff left for other reasons. During this period, 110 uniform staff members were terminated, and 300 uniform staff members left for other reasons. Included in the 300 figure are members of staff who left for reasons including but not limited to resignation, retirement, death, and dismissal under charges or medical disabilities.